MyChat

Full Project Plan & Build Phases

github.com/diallogadry93-bot/MyChat

Solo builder  •  Advanced developer  •  All platforms

| 6 Phases Plan to Launch | ~6 Months Estimated timeline | 4 Platforms iOS·Android·Web·Desktop | TypeScript Full-stack language |
| --- | --- | --- | --- |

# Table of Contents

# 1. Project Overview

MyChat is a privacy-first, AI-enhanced messaging application targeting iOS, Android, Web, and Desktop from a single TypeScript monorepo. It is designed to surpass existing apps like WhatsApp through end-to-end encryption with user-controlled keys, built-in AI features, voice and video calling, and a ghost mode privacy system.

## 1.1 Goals

- Deliver a fully functional cross-platform chat app in ~6 months as a solo builder

- Implement real E2E encryption using the Signal Protocol (same library as Signal)

- Integrate Claude AI for chat summaries, smart replies, tone detection, and translation

- Support voice and video calls with screen sharing and live captions

- Launch on iOS App Store, Google Play, Vercel (web), and as a desktop app via Tauri

## 1.2 Monorepo structure

The repository uses pnpm workspaces to manage all apps and shared packages in one place:

| Path | Purpose |
| --- | --- |
| apps/api | Fastify backend — REST API + WebSocket server |
| apps/web | Next.js 14 web app (PWA) |
| apps/mobile | React Native (Expo) — iOS & Android |
| apps/desktop | Tauri 2 — Mac & Windows |
| packages/shared | Shared TypeScript types, Zod schemas, crypto utils |
| packages/ui | Shared React component library (Tailwind + shadcn) |

## 1.3 Technology decisions

- Fastify over Express — faster, native TS, built-in schema validation

- Drizzle ORM over Prisma — lighter, no Rust binary, simpler migrations

- Tauri over Electron — ~3 MB binary vs 150 MB, uses OS webview

- Railway over AWS — git-push deploys, PostgreSQL + Redis managed in one dashboard

- Cloudflare R2 over S3 — no egress fees, S3-compatible API

# 2. Build Phases

The project is divided into 6 phases. Each phase ends with a pull request into main, a git tag, and a working demo of the phase deliverables.

| Phase 0 | Repo & Monorepo Setup Empty repo → working skeleton with CI/CD | Week 1 |
| --- | --- | --- |

Goal: Push the first commit to diallogadry93-bot/MyChat and have a clean, linted, typed monorepo that any developer can clone and run in under 5 minutes. Deliverable: git tag v0.1.0 — working skeleton with CI passing on GitHub Actions.

TASKS

- Initialize pnpm workspaces monorepo — root package.json with workspaces array

- Node.js 20 LTS via .nvmrc

- TypeScript 5 base tsconfig.json with strict mode

- .gitignore, .editorconfig, .prettierrc

- Create all app and package folders — apps/api, apps/web, apps/mobile, apps/desktop, packages/shared, packages/ui

- Configure ESLint with @typescript-eslint and import rules

- Set up Husky pre-commit hooks — runs lint + type-check before every commit

- GitHub Actions CI pipeline — .github/workflows/ci.yml — lint, type-check, build on every PR

- Write README.md — architecture overview, setup instructions, environment variables guide

GIT BRANCHES

feat/repo-init

FIRST COMMIT COMMANDS

git clone https://github.com/diallogadry93-bot/MyChat.git cd MyChat pnpm init git add . && git commit -m 'feat: initialize monorepo' git push origin main git tag v0.1.0 && git push --tags

| Phase 1 | Auth & Real-time Foundation Sign up, log in, WebSocket connection live | Weeks 2–5 |
| --- | --- | --- |

Goal: A user can register, log in (email/password or passkey), and establish a live WebSocket connection. Online/offline presence is tracked in Redis. Deliverable: git tag v0.2.0 — /register and /login REST endpoints returning JWTs, Socket.io server running, Next.js login page functional.

### Backend — apps/api

DATABASE SCHEMA

- users table — id UUID, email, password_hash, display_name, avatar_url, created_at

- sessions table — id, user_id FK, refresh_token_hash, device_id, expires_at, created_at

- devices table — id, user_id FK, platform (ios/android/web/desktop), push_token, last_seen

- pre_keys table — for Signal Protocol — id, user_id, key_id, public_key, created_at

AUTH ROUTES  (POST /API/AUTH/*)

- /register — validate email+password with Zod, hash with bcrypt (12 rounds), insert user, return JWT pair

- /login — verify credentials, create session row, return access token (15 min) + refresh token (30 days, httpOnly cookie)

- /refresh — validate refresh token, rotate it, return new access token

- /logout — delete session row, clear cookie

- /passkey/register and /passkey/authenticate — WebAuthn via @simplewebauthn/server — no phone number required

WEBSOCKET SERVER

- Socket.io on same Fastify server via fastify-socket.io

- JWT middleware on socket handshake — unauthenticated sockets are disconnected immediately

- Redis adapter (@socket.io/redis-adapter) for horizontal scaling

- Presence events: user:online, user:offline broadcast to all connections of that user's contacts

### Frontend — apps/web

- Next.js 14 app router scaffold with Tailwind CSS and shadcn/ui component library

- Zod + react-hook-form on register/login forms with real-time validation

- App shell layout — left sidebar (chat list, search, user avatar) + main content area

- useSocket() React hook — connects Socket.io, exposes emit/on, handles reconnect

STACK

| API framework Fastify 4 | Cache / pub-sub Redis (Upstash) |
| --- | --- |
| ORM Drizzle ORM | Web UI Next.js 14 |
| Database PostgreSQL 16 | Styling Tailwind + shadcn |
| Real-time Socket.io 4 | Auth crypto bcrypt + WebAuthn |

GIT BRANCHES

feat/auth-backend   feat/websocket-server   feat/auth-ui

| Phase 2 | Core Messaging 1-on-1 & groups, E2E encryption, media, self-destruct | Weeks 6–10 |
| --- | --- | --- |

Goal: Two users can exchange encrypted messages in real time. Groups work. Files up to 2 GB can be shared. Messages can be set to self-destruct. Deliverable: git tag v0.3.0 — full chat UI with working E2E encryption, media uploads, and self-destruct timer.

### Backend — apps/api

ADDITIONAL DATABASE TABLES

- chats — id, type (direct/group), created_by, created_at

- chat_members — chat_id, user_id, role (admin/member), joined_at

- messages — id, chat_id, sender_id, type (text/image/video/file/voice/system), body_encrypted, iv, self_destruct_at, edited_at, deleted_at, created_at

- message_edits — id, message_id, previous_body_encrypted, edited_at — full edit history

- message_reactions — id, message_id, user_id, emoji, created_at

- attachments — id, message_id, storage_key, mime_type, size_bytes, width, height, duration_ms

E2E ENCRYPTION — SIGNAL PROTOCOL

- Library: @signalapp/libsignal-client (same as Signal messenger)

- Key exchange: X3DH (Extended Triple Diffie-Hellman) on first message — establishes shared secret without server seeing plaintext

- Session encryption: Double Ratchet algorithm — every message has a unique key, forward secrecy guaranteed

- Pre-key bundles: server stores each device's signed pre-key + one-time pre-keys; client fetches bundle before first message

- Multi-device: each device has its own identity key pair; messages encrypted separately per device

Security note: The server never sees plaintext message content. It only stores ciphertext, IVs, and pre-key bundles. Even a full database breach cannot expose message content.

FILE & MEDIA UPLOADS

- Presigned URL flow: client requests presigned R2 URL from API, uploads directly to Cloudflare R2, sends storage key in message

- Image processing: Sharp compresses and creates thumbnails server-side after upload webhook

- Video: FFmpeg extracts poster frame for preview thumbnail

- Voice notes: stored as .ogg Opus, waveform data pre-computed for playback UI

- Max file size: 2 GB (Cloudflare R2 multipart upload for files > 100 MB)

SELF-DESTRUCT TIMER

- Message has self_destruct_at timestamp set by sender at time of send

- BullMQ delayed job fires at that timestamp, deletes message row and R2 objects

- Timer options: 5 seconds, 30 seconds, 1 minute, 5 minutes, 1 hour, 1 day, custom

- Recipients see a countdown UI overlay; message disappears on all devices simultaneously via Socket.io event

### Frontend — apps/web

- Chat view with message bubbles, timestamps, delivery ticks (sent / delivered / read)

- Group creation wizard — pick members, set name, upload avatar, assign admins

- Media gallery per chat — organized by type (images, video, files, voice, links)

- Edit message inline — pencil icon reveals edit input; edited badge shown with history on click

- Reactions — long press (mobile) / hover (desktop) shows emoji picker; reactions listed under message

- Typing indicator — animated dots, debounced 400 ms, clears 3 s after last keystroke

STACK

| Encryption libsignal-client | Video processing FFmpeg |
| --- | --- |
| File storage Cloudflare R2 | Job queue BullMQ + Redis |
| Image processing Sharp | Validation Zod schemas |

GIT BRANCHES

feat/messaging-core   feat/e2e-encryption   feat/media-uploads   feat/self-destruct

| Phase 3 | Voice & Video Calls 1-on-1 and group calls, screen share, live captions | Weeks 11–15 |
| --- | --- | --- |

Goal: Users can start voice and video calls with screen sharing. Group calls support up to 50 participants. Live captions appear during calls. Deliverable: git tag v0.4.0 — working 1-on-1 call from web UI, group call for up to 8 participants in MVP.

### Architecture

- 1-on-1 calls: browser-native WebRTC peer-to-peer (no media server needed, lower latency)

- Group calls: mediasoup SFU (Selective Forwarding Unit) server — each participant sends one stream, server fans out to all others without transcoding

- STUN/TURN: coturn server handles NAT traversal for users behind firewalls

- Signalling: Socket.io events carry SDP offer/answer and ICE candidates between peers

### Backend — additional services

MEDIASOUP SFU — APPS/SFU (SEPARATE PROCESS)

- Runs as a child process of apps/api or as a separate Railway service

- Rooms created per call_id; participants join as Producers (send) and Consumers (receive)

- Supports video simulcast — three quality layers (low/medium/high), server switches per receiver bandwidth

- Recording: optional MediaRecorder to S3 for compliance use-cases (off by default)

CALL_LOGS TABLE

- id, chat_id, initiated_by, call_type (voice/video), started_at, ended_at, participant_ids[], duration_seconds

### Frontend — apps/web

- Pre-call screen — camera/mic permission check, device selector (camera, mic, speaker), test audio

- Call UI — video tiles in responsive grid, self-view thumbnail (picture-in-picture), control bar

- Control bar actions: mute mic, disable camera, share screen, raise hand, end call

- Screen share: getDisplayMedia() with annotation overlay (draw on shared screen)

- Live captions: Web Speech API for English (on-device), Whisper API for other languages (server-side, 200 ms lag)

- Background blur: TensorFlow.js BodyPix model, runs in a Web Worker to avoid blocking main thread

STACK

| Media server mediasoup 3 | Captions Whisper API |
| --- | --- |
| WebRTC Browser native | BG blur TensorFlow.js |
| TURN server coturn | Signalling Socket.io |

GIT BRANCHES

feat/call-signalling   feat/sfu-mediasoup   feat/call-ui   feat/live-captions

| Phase 4 | AI Features Summaries, smart replies, translation, tone detection | Weeks 16–18 |
| --- | --- | --- |

Goal: AI features are integrated into the chat UI. All AI calls are server-side only (API key never exposed to client). Rate limiting prevents abuse. Deliverable: git tag v0.5.0 — catch-me-up summary button working, smart replies appearing below chat input.

### Features

CHAT SUMMARIZER

- Trigger: user clicks 'Catch me up' button when there are > 10 unread messages

- Server calls Claude API with system prompt + last N messages (max 100) as context

- Returns a 5-bullet summary shown inline above unread messages

- Cached per user per chat for 60 s in Redis to avoid redundant API calls

SMART REPLIES

- Shown as 3 tappable chips below the chat input after each incoming message

- Claude API call: last 5 messages + user language preference + 'suggest 3 short replies' prompt

- Tapping a chip fills the input (user can edit before sending)

- Disabled for E2E encrypted group chats with > 50 members (too much context, too slow)

AUTO-TRANSLATE

- Each user sets a preferred language in settings (default: auto-detect from device locale)

- Messages in a different language show 'Translate' toggle below the bubble

- DeepL API call server-side, result cached in Redis by (message_id, target_lang)

- Formal/informal tone option per language (DeepL supports this for DE, FR, PT, etc.)

TONE DETECTION

- Subtle pill badge on hover showing detected tone: Friendly, Formal, Tense, Urgent

- Claude API with short classification prompt: < 50 tokens in, < 10 tokens out

- Only shown for messages > 20 characters; hidden on voice/media messages

SPAM & TOXICITY FILTER

- Server-side check before delivering message to recipients

- Claude API: classify message as safe/spam/toxic — if toxic, hold for sender confirmation

- False positive rate < 2% target; user can override with one click

STACK

| AI provider Claude API (Anthropic) | Rate limiting Upstash Redis |
| --- | --- |
| Model claude-sonnet-4-20250514 | Caching Redis + 60s TTL |
| Translation DeepL API |  |

GIT BRANCHES

feat/ai-summary   feat/smart-replies   feat/translation   feat/tone-detection

| Phase 5 | Mobile, Desktop & Launch iOS · Android · Mac/Windows · PWA · Privacy features | Weeks 19–24 |
| --- | --- | --- |

Goal: The app is available on all 4 platforms, privacy features are live, and the app is submitted to both app stores. Production infrastructure is monitored. Deliverable: git tag v1.0.0 — public launch. All platforms downloadable.

### Mobile app — apps/mobile

- React Native with Expo SDK 51 — reuses packages/ui components across web and mobile

- Push notifications via Expo Notifications + Firebase Cloud Messaging (Android) + APNs (iOS)

- Offline mode: SQLite local database via expo-sqlite with Drizzle ORM

- Messages written to SQLite first, synced to server when online

- Background sync worker reconciles on reconnect

- Biometric lock: expo-local-authentication — Face ID / Touch ID / fingerprint to open app

- Deep links: mychat://chat/:id and mychat://call/:id for notification taps

### Desktop app — apps/desktop

- Tauri 2 wrapping the Next.js web app in a native OS window

- Binary size ~3 MB (vs ~150 MB for Electron) — uses OS-native webview

- System tray icon with unread badge and quick compose

- Native OS notifications with action buttons (Reply, Mark as read)

- Auto-updater via Tauri's built-in updater pointing to GitHub Releases

### Privacy features

- Ghost mode — appear offline to specific contacts; real online status sent only to allowlisted contacts

- Screenshot detection — React Native ScreenCapture API fires an alert to the sender when recipient takes a screenshot

- Per-chat read receipts toggle — disable double-ticks per conversation, not just globally

- Message retention policy — per-chat auto-delete after 7 / 30 / 90 days / never

- IP address masking — calls routed through TURN even when direct P2P is possible (opt-in)

### Production infrastructure

DEPLOYMENT

- apps/api + sfu → Railway (auto-deploy from main branch)

- apps/web → Vercel (zero-config Next.js deployment)

- PostgreSQL → Railway managed Postgres with daily backups

- Redis → Upstash serverless Redis (pay-per-request)

- Media → Cloudflare R2 + Cloudflare CDN for delivery

- coturn → small VPS (Hetzner CX11, ~4 EUR/month)

MONITORING

- Sentry — error tracking and performance tracing on all apps

- Axiom — structured log ingestion from Railway, searchable

- Uptime Robot — 1-minute HTTP checks, SMS alert on downtime

- Railway metrics — CPU, memory, request rate dashboards

APP STORE SUBMISSIONS

- Apple App Store: requires Mac + Xcode, Apple Developer account ($99/yr), review ~2 days

- Google Play: requires Google Play Console account ($25 one-time), review ~3 hours

- Both: privacy policy URL required, screenshots for all device sizes, age rating form

GIT BRANCHES

feat/mobile-app   feat/desktop-tauri   feat/privacy-features   feat/push-notifications   release/v1.0

# 3. Full Database Schema

All tables use UUID primary keys, created_at / updated_at timestamps, and soft deletes (deleted_at nullable) unless noted. PostgreSQL 16 with Drizzle ORM migrations.

| Table | Key columns | Notes |
| --- | --- | --- |
| users | id, email, display_name, avatar_url, public_key | Identity key pair generated on first device registration |
| sessions | id, user_id, refresh_token_hash, device_id | Rotated on every access token refresh |
| devices | id, user_id, platform, push_token | Separate row per iOS/Android/web/desktop |
| pre_keys | id, user_id, key_id, public_key | One-time pre-keys consumed by X3DH; signed pre-key rotated weekly |
| chats | id, type, name, avatar_url, created_by | type: direct ¦ group ¦ broadcast |
| chat_members | chat_id, user_id, role, joined_at | role: admin ¦ member; soft delete = leave |
| messages | id, chat_id, sender_id, body_encrypted, iv, type, self_destruct_at | type: text ¦ image ¦ video ¦ file ¦ voice ¦ system |
| message_edits | id, message_id, previous_body_encrypted, edited_at | Full history kept, never deleted |
| message_reactions | message_id, user_id, emoji | Composite PK (message_id, user_id, emoji) |
| attachments | id, message_id, storage_key, mime_type, size_bytes | R2 object key; width/height for images, duration for audio/video |
| call_logs | id, chat_id, initiated_by, type, started_at, ended_at | Participant IDs stored as UUID array |

# 4. Timeline & Milestones

| Phase | Weeks | Milestone | Git tag |
| --- | --- | --- | --- |
| Phase 0 | 1 | Monorepo live, CI passing | v0.1.0 |
| Phase 1 | 2–5 | Auth working, WebSocket connected | v0.2.0 |
| Phase 2 | 6–10 | E2E encrypted messages, media uploads | v0.3.0 |
| Phase 3 | 11–15 | Voice + video calls live | v0.4.0 |
| Phase 4 | 16–18 | AI features integrated | v0.5.0 |
| Phase 5 | 19–24 | All platforms, app store launch | v1.0.0 |

# 5. Getting Started

## 5.1 Prerequisites

- Node.js 20 LTS  —  node -v should show v20.x.x

- pnpm 9  —  npm install -g pnpm

- Docker Desktop  —  for local PostgreSQL and Redis

- Git CLI with SSH key added to GitHub

## 5.2 Clone and bootstrap

git clone git@github.com:diallogadry93-bot/MyChat.git cd MyChat pnpm install cp apps/api/.env.example apps/api/.env docker compose up -d # starts postgres + redis pnpm db:migrate pnpm dev # starts all apps in parallel

## 5.3 Environment variables

- DATABASE_URL — PostgreSQL connection string

- REDIS_URL — Upstash or local Redis URL

- JWT_SECRET — 256-bit random secret (openssl rand -hex 32)

- JWT_REFRESH_SECRET — separate secret for refresh tokens

- R2_ACCOUNT_ID, R2_ACCESS_KEY_ID, R2_SECRET_ACCESS_KEY — Cloudflare R2

- ANTHROPIC_API_KEY — for AI features (Phase 4)

- DEEPL_API_KEY — for translation (Phase 4)

MyChat · github.com/diallogadry93-bot/MyChat · Built with Claude